KELLY=S CREEK COMMUNITIES ASSOCIATION

Corner of First Street & Fifth Avenue

Glasgow, WV 25086

(304) 595-4293

Request for Expressions of Interest,

Statement of Qualifications, Performance Data

and Proposed Methods of Approach

Re:			Engineering Services for the Kelly=s Creek Communities Association

Date:			June 3, 2003

Location:		Corner of First Street & Fifth Avenue

Glasgow, WV 25086

Bid Opening:	Statement of Qualifications must be received in a sealed envelope, with the date, time and purpose for the opening marked on the outside of the envelope, on or before Wednesday, June  18, 2003, at 11:00 a.m., in the Kanawha County Commission Purchasing Department, 407 Virginia Street, East, Room 229, Charleston, WV 25301

________________________________________________________________________________

INSTRUCTIONS:

*PLEASE USE THIS FORM AS YOUR COVER SHEET

- Statements of Qualifications must be received in a sealed envelope with the date and time of the opening on the outside of the envelope.  Faxed statements will not be accepted.

2.	Statements of Qualifications shall be signed

3.	All Statements should be in ink

4.	The Kelly=s Creek Communities Association reserves the right to accept or reject in part or in whole any proposal submitted, whichever is in the best interest of the Association.

Expression of Interest, Statement of Qualifications, Performance Data and Proposed Methods of Approach for Engineering Services for the Kelly=s Creek Communities Association

Vendor Name:  _____________________________    	Signature: _____________________

Address:           _____________________________

_____________________________ 		Date: __________________________

Telephone:       _____________________________

REQUEST FOR EXPRESSIONS OF INTEREST, STATEMENT OF QUALIFICATIONS, PERFORMANCE DATA AND

PROPOSED METHODS OF APPROACH

FOR ENGINEERING SERVICES FOR THE

KELLY=S CREEK COMMUNITIES ASSOCIATION

KELLY=S CREEK COMMUNITIES ASSOCIATION

KANAWHA COUNTY, WEST VIRGINIA

ITEM:			Engineering Services for the Kelly=s Creek Communities Association

LOCATION:		Kelly=s Creek Communities Association

Corner of First Street & Fifth Avenue

Glasgow, WV 25086

CONTACT:		Ruth Ann Starks

Kelly=s Creek Communities Association

Corner of First Street & Fifth Avenue

Glasgow, WV 25086

(304) 595-3822

DUE DATE:		Expressions of interest, statement of qualifications, performance data and proposed methods of approach must be received in a sealed envelope, with the due date and time on the outside of the envelope, on or before Wednesday, June 18, 2003, at 11:00 a.m., in the Kanawha County Commission Purchasing Office, 407 Virginia Street, East, Third Floor, Room 229, Charleston, West Virginia 25301 (P.O. Box 3627, Charleston, WV 25336).  Faxed proposals will not be accepted.

SCOPE OF WORK:	Provide expressions of interest, statement of qualifications, performance data, which may include anticipated concepts and proposed methods of approach to the Kelly=s Creek Communities Association (KCCA).  The KCCA proposes to select a qualified consultant to perform a Level 1 Watershed Assessment; inventory potential brownfields sites; Phase I Environmental Site Assessments (ESA=s) within the Kelly=s Creek Watershed located in Kanawha County, West Virginia.  The work to be performed will be in support of a Brownfields Assessment Pilot Project.  The selected consultant will work in cooperation with the KCCA and/or other stakeholders throughout the contract period in establishing assessment criteria, identifying and assembling existing data, and performing Level 1 Watershed Assessment, brownfields inventory and Phase I ESA=s.

In May of 2002, the United States Environmental Protection Agency (EPA) selected the Kelly=s Creek Watershed for a Brownfields Assessment Pilot. Since the award, EPA added AMine-Scarred Lands@ to its definition of Brownfields and this should be included in all phases of this project.  The Pilot targets the entire watershed of Kelly=s Creek, including the communities of Monarch, Shrewsbury, Cedar Grove, Ward, Mammoth, Glasgow and Riverside.  Under the Pilot, the KCCA will target potential brownfields on mine-scarred lands and in these communities, where the perception of contamination from former coal mining is driving away residents and stifling new business and industrial investment.

The objective of the Level 1 Watershed Assessment and brownfield inventory are to produce a reconnaissance level analysis intended as a filter to identify issues and impacts in the Kelly=s Creek Watershed.  Based upon the findings of the assessment and inventory, Phase I ESA=s will be performed on selected sites.

Tasks:

1.	Level I Watershed Assessment - Scope of Work

The preliminary scope of work for the Level I Watershed Assessment is set forth below.  The scope of work may be refined by the KCCA and/or its stakeholders during the selection process and/or in consultation with the selected consultant as part of contract negotiations.

In general, the Level I Watershed Assessment will provide a preliminary appraisal of watershed conditions and threats based on readily available technical and non-technical information.

A.	Establish Level I Watershed Assessment Criteria

The consultant shall work with KCCA and other stakeholders to reach an agreement on the Assessment Criteria.  Areas to be addressed include:

	Identification of surface and groundwater boundaries to be addressed;

	Identification, collection of contact information, and development of a watershed stakeholders database; and

	Identification and prioritization of watershed concerns and desired uses through discussion with the KCCA and/or stakeholders.

B.	Identify and Assemble Existing Information and Data

To support this activity, the consultant will coordinate with KCCA, the county, local governmental officials, state and federal agencies, concerned citizens, business interests, and other stakeholders (as necessary) in obtaining and reviewing existing reports, regulations, information and mapping on relevant studies and projects as part of the Level I Watershed Assessment.

A good deal of existing information will be available for review in the KCCA office on the following dates and times: June 5 & 6 and 11-14 between 10:00 a.m. and 4:00 p.m.

C.	Level I Watershed Assessment Process

The Level I Watershed Assessment process will rely on existing information to summarize and evaluate the current state of knowledge concerning the Kelly=s Creek Watershed based upon the results of Task 2.

It is expected that the consultant will gather, investigate and summarize all readily available information and mapping pertaining, but not limited to:

	Community Resources - political structure, economic conditions, population and land use trends

	Physical Features - soil type and permeability, geology, topography

	Water Quality - general biological, habitat, and chemical conditions, state and federal standards and programs of significance, areas of known and suspected impairment, sources of known and suspected impairment

	Hydrology - in-stream flow and groundwater characteristics, climate summary, characterization of runoff processes, characterization of steam runoff, potential land use impacts (dams, dikes, urban and rural development, irrigation and grazing)

	Habitat - map of vegetation communities, riparian areas, and wetlands list of threatened and endangered plant species, summary of historical changes in vegetation and land use impact; and

	Historical Conditions - existing or potential abandoned mine lands, abandoned industrial sites and past and future trends significant to the assessment process.

D.	Watershed Description/Report

Based on the results of the tasks outlined above, the consultant will develop a detailed description of the Kelly=s Creek Watershed.

REQUIREMENTS:

1.		Provide description and references of previous work.

2.		Provide a list of credentials.

3.		Submit five (5) copies of the proposal.

TERMS & CONDITIONS:

The Kelly=s Creek Communities Associations reserves the right to reject any and/or all proposals and to waive any informalities in bidding.